Gym Management System

Application Cost Summary & Scope Statement

My Fitness Gym  ·  Prepared 19 August 2026  ·  All figures in Indian Rupees (INR)

1. Short Summary

The Gym Management System is a complete, production-ready gym administration platform: a React single-page application on an ASP.NET Core 8 REST API with a SQL Server database. It covers the full commercial life of a gym — enquiry, member onboarding, membership plans and subscriptions, payment collection and refunds, attendance, trainer allocation, workout and diet programmes, equipment, expenses and staff salaries — plus reporting, auditing and system administration.

It serves three separate portals from one codebase: a back-office for admin and front-desk staff, a trainer portal, and a member self-service portal, each gated by a 57-code permission system. The delivered system comprises approximately 80,000 lines of code across 205 REST endpoints, 40 database tables and 54 screens.

On the scope-based estimate set out in this document, the build represents 430 person-days of effort, or ₹25,80,000 at a blended rate of ₹6,000 per day. Running the system costs a further ₹1.0–2.4 lakh per year in infrastructure and services, before any support contract.

2. Scope at a Glance

The figures below are counted directly from the delivered source code and live database, not estimated.

| Measure | Count | Measure | Count |
| --- | --- | --- | --- |
| REST API endpoints | 205 | Screens / pages | 54 |
| API controllers | 24 | User portals | 3 |
| Application services | 32 | Permission codes | 57 |
| Database tables | 40 | Database migrations | 11 |
| Backend files (C#) | 179 | Backend lines of code | 43,500 |
| Frontend files (TS/TSX/CSS) | 92 | Frontend lines of code | 26,447 |
| Automated test files | 45 | Test lines of code | 10,076 |
| Total source lines | 80,023 | Technology | React 18 · .NET 8 · SQL Server |

3. Functional Modules Delivered

| # | Module | What it does |
| --- | --- | --- |
| 1 | Authentication & Sessions | Login, lockout, password reset, forgot-password, login history |
| 2 | Roles & Permissions | Role matrix, 57 granular permission codes, per-screen gating |
| 3 | Users | Staff accounts, temporary passwords, reset, unlock |
| 4 | Members | Registration, profile, photo, documents, measurements, detail tabs |
| 5 | Trainers | Profiles, specialisation, shifts, member allocation |
| 6 | Membership Plans | Pricing, duration, tax, discount caps, freeze rules, features |
| 7 | Subscriptions | New, renew, change plan, freeze, resume, cancel, quote engine, history |
| 8 | Payments | Collection, confirmation, receipts (PDF + email), UPI QR, gateway webhook |
| 9 | Refunds | Request, approve/reject workflow |
| 10 | Payment Methods | Configurable modes, QR support, reference rules |
| 11 | Attendance | Check-in / check-out, currently-in-gym, register, trends |
| 12 | Workout Plans | Plan builder, exercise library, member assignment |
| 13 | Diet Plans | Meal programmes, macros, member assignment |
| 14 | Equipment | Inventory, condition, purchase, warranty, servicing schedule |
| 15 | Expenses | Recording, categories, vendor and reference tracking |
| 16 | Salaries | Staff and trainer salary payments, yearly summary |
| 17 | Enquiries | Lead capture, follow-up, conversion to member |
| 18 | Feedback | Member feedback, ratings, staff response |
| 19 | Notifications | System alerts, unread tracking, alert generation |
| 20 | Reports | Report engine with Excel / PDF export and print |
| 21 | Dashboards | Admin, trainer and member dashboards with charts and KPIs |
| 22 | Audit & Login Logs | Full change history with before/after values |
| 23 | Recycle Bin | Soft delete, restore, permanent purge |
| 24 | Settings | Gym profile, system settings, licence, backup & restore, email diagnostics |

4. Build Cost — Effort by Workstream

Effort is estimated from the delivered scope: number of endpoints, screens, database entities and business rules per module, including analysis, development, testing and rework. The baseline blended rate is ₹6,000 per person-day (8 hours at ₹750/hour).

| # | Workstream / Module | Days | Cost (₹) |
| --- | --- | --- | --- |
| A. Foundation & Platform |  | 40 | 2,40,000 |
| 1 | Solution architecture, layered design, dependency injection, configuration | 8 | 48,000 |
| 2 | Database model — 40 tables, relationships, 11 migrations, seed data | 14 | 84,000 |
| 3 | Cross-cutting: error handling, validation, logging, audit interceptor, soft delete | 10 | 60,000 |
| 4 | API conventions — paging, filtering, sorting, DTO layer | 8 | 48,000 |
| B. Security & Access Control |  | 35 | 2,10,000 |
| 5 | Authentication, sessions, lockout, login history | 10 | 60,000 |
| 6 | Password lifecycle — hashing, temporary passwords, reset, forgot-password | 6 | 36,000 |
| 7 | Roles and 57-code permission system, permission matrix editor | 12 | 72,000 |
| 8 | User administration — CRUD, reset, unlock | 7 | 42,000 |
| C. Core Gym Modules |  | 178 | 10,68,000 |
| 9 | Members — registration, profile, documents, measurements, detail tabs | 22 | 1,32,000 |
| 10 | Trainers — profiles, allocation | 10 | 60,000 |
| 11 | Membership plans — pricing, rules, features | 8 | 48,000 |
| 12 | Subscriptions — lifecycle, pricing quote engine, freeze/renew/cancel | 26 | 1,56,000 |
| 13 | Payments — collection, receipts, PDF/email, UPI QR, gateway webhook | 28 | 1,68,000 |
| 14 | Expenses and expense categories | 9 | 54,000 |
| 15 | Salaries and yearly summary | 8 | 48,000 |
| 16 | Attendance — check-in/out, in-gym register, trends | 11 | 66,000 |
| 17 | Workout plans and exercise library | 13 | 78,000 |
| 18 | Diet plans and meal programmes | 11 | 66,000 |
| 19 | Equipment inventory and servicing | 8 | 48,000 |
| 20 | Enquiries and conversion to member | 9 | 54,000 |
| 21 | Feedback and staff response | 7 | 42,000 |
| 22 | Notifications and alert generation | 8 | 48,000 |
| D. Insight & Administration |  | 57 | 3,42,000 |
| 23 | Dashboards — admin, trainer, member; charts and KPIs | 16 | 96,000 |
| 24 | Reports engine with Excel / PDF export and print | 14 | 84,000 |
| 25 | Audit trail and login history | 7 | 42,000 |
| 26 | Recycle bin — soft delete, restore, purge | 6 | 36,000 |
| 27 | Settings — gym, system, licence, backup/restore, email diagnostics | 14 | 84,000 |
| E. Front-end Platform & Portals |  | 60 | 3,60,000 |
| 28 | Design system — tokens, dark mode, component kit, icon set | 16 | 96,000 |
| 29 | Application shell, routing, route guards, three layouts | 10 | 60,000 |
| 30 | Member self-service portal | 14 | 84,000 |
| 31 | Trainer portal | 10 | 60,000 |
| 32 | Public site and authentication screens | 10 | 60,000 |
| F. Quality & Delivery |  | 60 | 3,60,000 |
| 33 | Automated tests — 45 suites, 10,076 lines (unit + integration) | 26 | 1,56,000 |
| 34 | Cross-browser, responsive and accessibility passes | 10 | 60,000 |
| 35 | Deployment, database setup, environment configuration, documentation | 10 | 60,000 |
| 36 | UAT support and bug-fix cycles | 14 | 84,000 |
| TOTAL BUILD COST |  | 430 | ₹25,80,000 |

430 person-days ≈ 21.5 person-months ≈ a team of three for about seven months.

5. Rate Sensitivity

The rate is the single biggest variable. The same 430 days of scope at other common rates:

| Blended rate | Profile | Total build cost |
| --- | --- | --- |
| ₹4,000 / day | Freelance / small town / junior-weighted team | ₹17,20,000 |
| ₹5,000 / day | Small studio | ₹21,50,000 |
| ₹6,000 / day | Baseline used in this document — mid-level Indian agency | ₹25,80,000 |
| ₹8,000 / day | Established agency, senior-weighted | ₹34,40,000 |
| ₹10,000 / day | Metro / premium consultancy | ₹43,00,000 |

6. Recurring Running Costs (per year)

| Item | Basis | Low (₹) | High (₹) |
| --- | --- | --- | --- |
| Windows server / cloud VM | 4 vCPU, 8–16 GB RAM | 96,000 | 1,80,000 |
| SQL Server licence | Express is free up to 10 GB — currently in use | 0 | 0 |
| Domain name | .com / .in annual renewal | 1,000 | 1,500 |
| TLS / SSL certificate | Let's Encrypt free, or paid DV | 0 | 6,000 |
| Transactional email (receipts) | SMTP relay, free tier to paid | 0 | 12,000 |
| SMS / WhatsApp alerts | Optional, usage based | 0 | 30,000 |
| Off-site backup storage | Cloud object storage | 2,400 | 12,000 |
| ANNUAL RUNNING COST |  | ₹99,400 | ₹2,41,500 |

Usage-based, not fixed: online card / netbanking collection through a payment gateway typically costs 2% + 18% GST per transaction. UPI collection for merchants is usually nil. These scale with revenue collected and are not included in the totals above.

7. Optional & One-Time Costs

| Item | Notes | Typical (₹) |
| --- | --- | --- |
| Annual Maintenance Contract | 15–20% of build cost per year; bug fixes, patches, minor changes | 3,87,000 – 5,16,000 |
| Staff training & handover | 2–3 sessions plus user manual | 30,000 – 60,000 |
| Data migration from an existing system | Depends on source data quality and volume | 50,000 – 1,50,000 |
| Biometric / RFID attendance integration | Software integration only, excludes devices | 1,20,000 – 2,50,000 |
| Biometric hardware | Per device, purchased separately | 8,000 – 25,000 |
| Native mobile app (Android + iOS) | Member app on the same API — separate project | 6,00,000 – 12,00,000 |
| SQL Server Standard licence | Only if the database outgrows Express (10 GB) | 2,80,000 – 3,50,000 |

8. Total Cost of Ownership

| Period | Includes | Low (₹) | High (₹) |
| --- | --- | --- | --- |
| Year 1 | Build + infrastructure & services (AMC assumed covered by warranty) | 26,79,400 | 28,21,500 |
| Year 2 onward | Infrastructure & services + annual maintenance contract | 4,86,400 | 7,57,500 |
| THREE-YEAR TOTAL COST OF OWNERSHIP |  | ₹36,52,200 | ₹43,36,500 |

9. Assumptions & Exclusions

Important — how to read these figures. This is a scope-based valuation of the delivered system: what it would cost to commission this application at prevailing Indian market rates. It is not a record of amounts actually invoiced or paid, and it is not a quotation. Actual figures depend on the commercial terms agreed with whoever built it.

Assumptions

- Blended rate of ₹6,000 per person-day covering analysis, development, testing and project management.

- Effort is derived from the delivered scope — endpoint, screen, entity and business-rule counts — not from timesheets.

- A working day is 8 hours; a person-month is 20 working days.

- Infrastructure priced for a single-gym deployment with moderate traffic.

- SQL Server Express is adequate at current data volumes (10 GB ceiling per database).

Exclusions

- GST — 18% on professional services in India is not included in any figure above.

- Payment-gateway onboarding fees, and per-transaction charges (usage-based, see Section 6).

- Any hardware: computers, biometric devices, printers, barcode scanners, networking.

- Internet connectivity at the gym premises.

- Native mobile applications (priced separately in Section 7).

- Third-party licences beyond those listed.

- Marketing, content creation and photography for the public website.

Gym Management System — Cost Summary  ·  Prepared 19 August 2026  ·  Scope figures counted from source code and database on that date.